MAQALEED DIGITAL  ·  MyVetiCare Governance Lane

MVC-CLOSE-001 V1.1

Closure Run Execution Package — Phase-A Execution Boundary

| Field | Value |
| --- | --- |
| Instrument class | EXECUTION PACKAGE — a procedure to be run, not an assessment to be read |
| Version | V1.1 · amends V1.0 on new evidence: the Sponsor Phase-A Execution Boundary direction, 30 Aug 2026. |
| Supersedes | MVC-CLOSE-001 V1.0 for execution purposes. V1.0 is SUPERSEDED, not withdrawn — it may have entered custody legitimately and is cited historically. |
| Change of substance | The acceptance target splits into TWO certifications. Engineering may begin on Phase-A while four external clocks run. |
| Sponsor acts to run it | ZERO. Three irreversible acts are batched at CP-1, CP-2, CP-3 and never stall the run. |
| Closes | No gap by itself. Authorises no build. It is the instrument that closes gaps when run. |

WHAT CHANGED FROM V1.0  V1.0 targeted a single BUILD-READY certification, which no amount of internal work could reach while ARCH-02, P2, REG-15 and EV-16 remain externally gated. V1.1 splits that into PHASE_A_EXECUTION_READY and FULL_PRODUCT_BUILD_READY. The four external items are not closed and are not pretended closed — they are removed from the Phase-A critical path by governed fences, or kept execution-blocking where the anti-defer rule says they must stay.

# 1 · Honest position

| Category | Content | Consumes internal effort? |
| --- | --- | --- |
| Internal closure | Decisions and specification exist but are not yet propagated into the canonical BRD and ledger. | YES — burned down continuously by this package |
| External authority | ARCH-02 · P2 · REG-15 · D-6 payment determination. | NO — counsel clock. Fenced, not closed. |
| External commercial | EV-16 drug-reference licence. | NO — third-party negotiation. Fenced, not closed. |

No paragraph in this or any other instrument can close ARCH-02, P2, REG-15 or EV-16. The Phase-A boundary does not lower that standard — it changes which certification those items gate.

# 2 · Enumerated writes

Every write the run makes, listed before any executes. Nothing outside this list is written.

| # | Write | Reversible? |
| --- | --- | --- |
| W1 | Land MVC-BENCH-001 V1.1; record SHA-256. BENCH V1.0 never lands. | Create-only. |
| W2 | Issue MVC-GAP-001 V1.7; V1.6 preserved byte-for-byte. | Create-only. |
| W3 | Author ARCH-05 gap row with the D-2R disposition. | Create-only. |
| W4 | Record ARCH-01 per the applicable arithmetic branch (§4.3). | Create-only. |
| W5 | Record ENG-12 limb 8 = VOIDED_BY_RE_SCOPE, superseding authority D-2R. | Create-only. |
| W6 | Record EV-26 release in the Annex B evidence-allocation record. | Create-only. |
| W7 | Author §5 requirement texts into MVC-SPEC-001 V3.1. V3.0 preserved. | Create-only. |
| W8 | Author the four-class classification of every remaining gap into V1.7 Annex. | Create-only. |
| W9 | Author the counsel pack and EV-16 outreach artefacts at anchored paths. | Create-only. |
| W10 | Assemble MVC-BRD-001 V3.2 if and only if the §8.1 gate passes. | Create-only. |
| W11 | Author MVC-RT-003 final red-team report. | Create-only. |
| W12 | Author MVC-EXEC-001 V1.0 Phase-A Engineering Execution Contract. | Create-only. NEW in V1.1. |
| W13 | Create the ARCH-05 Decision Log row at Status = Proposed. | CREATE ONLY — lock NOT taken. Collected at CP-1. |
| — | PHASE_A_EXECUTION_READY certification. | IRREVERSIBLE — Sponsor act. CP-2. |
| — | FULL_PRODUCT_BUILD_READY certification. | IRREVERSIBLE — Sponsor act. CP-3. |

W1–W13 are create-only and mutate no ratified artefact. The run executes them without stopping. No certification is ever taken by the run.

# 3 · Stage 1 — mechanical predicates

Run against the artefacts themselves. A Sponsor reading of a ledger is not a substitute — a Sponsor answer moves a question forward but does not make it E0.

P1  EV-26 CLASSIFICATION
    P1.a  Enumerate all 87 frozen rows in MVC-GAP-001 V1.6
    P1.b  Prove whether EV-26 is among them
    P1.c  Read MVC-RUN-001 V1.0 directly. Prove EV-25..EV-44 allocation
          chronology.  An identifier postdating the freeze cannot be one of
          the 87.  Absence of MVC-RUN-001 = S-0 HALT; do not infer.

      
P2  IDENTIFIER OCCUPANCY  (current state, not V1.6 alone)
    P2.a  Sweep ARCH namespace across V1.6 + MVC-RUN-001 + later allocations
    P2.b  Prove ARCH-05 unoccupied before allocating
    P2.c  OPS-11 is NOT allocated in MyVetiCare — the scale-1 Maqaleed CSID
          obligation belongs to BILL-001 / finance
    P2.d  OPS-08 / OPS-09 provenance established before ANY OPS reuse
    P2.e  EXEC namespace swept before allocating MVC-EXEC-001

      
P3  ARCH-01 CLOSURE CONDITIONS
    P3.a  ARCH-01 open in V1.6
    P3.b  DS-1..DS-8 authored and traced at MVC-SPEC-001 V3.0 Annex H, with
          the clause → requirement → acceptance-criterion table intact
    P3.c  PGD-ARCH-01-OFFLINE-SEGMENT read from the LIVE register:
          Status=Ratified · Immutable Lock=YES · Date Ratified=2026-08-28.
          A document quoting the register is NOT substitute evidence.

## 3.1 · Two valid arithmetic branches

Live-register unavailability is a degraded path, not a contradiction. Encoding both branches prevents a false S-1 halt.

BRANCH A — P3.c PASSES
  ARCH-01 = CLOSED
  87 − 1 (ARCH-01) + 1 (ARCH-05) = 87

      
BRANCH B — P3.c PENDING (live register unreachable)
  ARCH-01 = CONDITIONS_SATISFIED_PENDING_LIVE_REGISTER_CUSTODY_CHECK
  87 − 0 + 1 (ARCH-05) = 88
  VALID DEGRADED RESULT.  NOT S-1.

      
S-1 fires only on evidence contradicting the underlying row state:
  EV-26 is actually one of the 87 · ARCH-05 occupied · ARCH-01 not open in
  V1.6 · DS-1..DS-8 incomplete · live register reachable but its fields
  contradict · arithmetic irreconcilable from actual row movements.

# 4 · Stage 2 — the pre-authored requirement texts

Authored in full so the run inserts and reconciles them rather than re-deriving them. All derive from D-2R, which is settled. Insert semantically — check for duplication and conflict against existing V3.0 content; do not blindly append.

### 4.1 · Gross-not-net — PRD-13

REQ-FIN-G1  Gross consideration is an immutable commercial fact. The recorded
            gross value of a clinic→owner transaction is the total consideration
            payable by the owner, exclusive of any platform fee, commission,
            payment cost, or deduction of any kind.
REQ-FIN-G2  Platform fees, commissions, payment-processing costs, refunds,
            chargebacks and every other deduction are recorded as SEPARATE
            movements referencing the gross sale. They must never mutate,
            replace, or net against the recorded gross value.
REQ-FIN-G3  Net settlement is a DERIVED value, computed as gross less
            referenced deductions. Never stored as an authoritative fact.
ACCEPTANCE  Recorded gross equals the value on the clinic's own compliant tax
            invoice; AND no write path reduces a stored gross value.
            Worked case: 330.00 gross · 6.60 fee · 323.40 derived net.

### 4.2 · Seller-identity invariant — ARCH-05, binds ARCH-04

REQ-FIN-S1  Seller / taxpayer identity is an attribute of the transaction
            record, set at creation from the clinic's own registration record,
            and immutable thereafter.
REQ-FIN-S2  No payment, settlement, marketplace or fee-collection component
            holds write authority over the seller-identity field. Enforced
            structurally, not by convention or code review.
REQ-FIN-S3  Payment routing, fund flow, and whichever party receives funds
            first must never determine or alter seller / taxpayer identity.
ACCEPTANCE  A build in which any payment-layer component can write the
            seller-identity field FAILS. Static write-authority check.

### 4.3 · NOT_A_TAX_INVOICE contract — owner-facing surface

REQ-UX-NTI-1  Any owner-facing artefact displaying priced line items carries an
              explicit machine- and human-readable NOT_A_TAX_INVOICE designation.
REQ-UX-NTI-2  Such an artefact must NOT present VAT as a charge levied by the
              platform; carry a QR code, cryptographic stamp, invoice sequence
              number, ICV, PIH or clearance reference; or use the terms
              "tax invoice" / "simplified tax invoice" or Arabic equivalents.
REQ-UX-NTI-3  It must state that the clinic issues the tax invoice.
ACCEPTANCE    The artefact fails ZATCA tax-invoice form on inspection.
              A disclaimer alone does not satisfy this requirement.

### 4.4 · No-show revenue owner — PRD-12

REQ-PRD12-NS  Every no-show, late-cancellation or deposit-forfeiture charge
              carries an explicit revenue owner — CLINIC or PLATFORM —
              determined at scheme configuration time, not at charge time.
ACCEPTANCE    No code path raises a charge whose revenue owner is null,
              inferred, or defaulted.

# 5 · Stage 3 — internal burn-down

Executed continuously. No Sponsor check-in between items. An item that cannot close is classified per §6 and the run proceeds.

1 ARCH-05 allocate + propagate §4.1–4.4
 2 ARCH-03 re-direct — MVC owns invoice semantics, idempotency, workflow,
   evidence. No ZATCA execution provider contract for clinic transactions.
 3 ARCH-04 bind to REQ-FIN-S1..S3; marketplace release stays fenced
 4 PRD-13 insert REQ-FIN-G1..G3; prove no requirement stores net as the sale
 5 PRD-12 insert REQ-PRD12-NS; reconcile appointment/check-in/no-show model
 6 PRD-14 resolve sole-practitioner initial authority grant explicitly
 7 PRD-15 finish REQ-UX-8/9 corrections; no fifth surface class
 8 ENG-13 enrollment → attestation → sealing authorisation → revocation/loss
   → reissue.  Device authority stays distinct from human authority.
 9 SPEC-02 INT-MVC-5..8 under ratified deferral authority; INT-9 author or
   withdraw; fix DST and provisional-trace defects
10 SPEC-01 to the genuine ARCH-02 boundary — do not author around it
11 GOV-11/12/14/15/16/17 batch · GOV-18/19 together · GOV-20 Tier-2 row
12 OPS-01 operating model · OPS-07 observability + G-5 · OPS-10 reconcile to
   actual deployed-but-not-serving posture
13 REG-03/P3/X2 residency · REG-04 DPIA · REG-14 configurable retention
   (invent no statutory periods)
14 EV-25..EV-44 integration across ~60 referencing lines, nine modules
15 architectural compatibility reconciliation

      
STANDING: no reopening GOV-21 · no reopening ARCH-01 once validly closed ·
no closure-by-drafting · Governed Audit Chain cryptography stays independent
of ZATCA · MyVetiCare executes no clinic ZATCA · clinic is seller/taxpayer ·
Maqaleed is seller/taxpayer only for its own platform fees (BILL-001).

# 6 · Stage 4 — classification and the anti-defer rule

EXECUTION_BLOCKING  Changes the Phase-A build contract, OR fixes a data model
                    whose later correction would require restating immutable
                    history, OR is an authority the build must not proceed
                    without.
RELEASE_BLOCKING    Build may proceed; the affected capability may not ship
                    until it closes.
GOVERNED_DEFERRED   Outside Phase A with an explicit seam, a named reopening
                    trigger, and a named owner. All three required.
CUSTODY_HYGIENE     Administrative or register correction.

      
TIE-BREAK  If later closure would require restating immutable history,
           EXECUTION_BLOCKING wins regardless of apparent size.

## 6.1 · Anti-defer rule — binding

An item MUST remain EXECUTION_BLOCKING if deferring or fencing it would:

· change a Phase-A database invariant
· require rewriting immutable historical records later
· alter tenancy, or seller / taxpayer identity
· alter audit-chain partitioning
· alter authorization semantics
· change the legal actor responsible for an act already recorded
· require destructive migration
· make an included Phase-A requirement non-failable
· leave an externally-blocked capability reachable

      
This rule overrides convenience, schedule and commercial preference.

# 7 · Stage 5 — Phase-A Execution Certification

## 7.1 · Two certifications, never conflated

A. PHASE_A_EXECUTION_READY     may become YES while external clocks run
B. FULL_PRODUCT_BUILD_READY    remains NO until every external item closes

      
FULL_PRODUCT_BUILD_READY = NO does NOT prevent
PHASE_A_EXECUTION_READY = YES and SEND_PHASE_A_TO_EXECUTION_TEAM = YES.

PHASE_A_EXECUTION_READY may become YES when all eleven hold:

1 every internally resolvable EXECUTION_BLOCKING item is CLOSED
 2 all Phase-A requirements authored, failable and traced
 3 all Phase-A architecture contradictions resolved
 4 immutable data-model decisions settled NOW
 5 every open external item classified RELEASE_BLOCKING or GOVERNED_DEFERRED
 6 every governed deferral has seam + owner + reopening trigger + disabled
   capability + no later immutable-history restatement
 7 every release blocker has an enforceable fence per §7.3
 8 FUNCTIONAL_COMPLETENESS (included Phase-A scope) = PASS
 9 ARCHITECTURAL_COMPATIBILITY (included Phase-A scope) = PASS
10 EXECUTION_SPECIFICATION_COMPLETENESS (included Phase-A scope) = PASS
11 MVC-RT-003 finds no unresolved Class-A defect in the Phase-A contract

## 7.2 · External item dispositions

| Item | Phase-A disposition | Instruction to the run |
| --- | --- | --- |
| ARCH-02 | GOVERNED_DEFERRED, conditional | Under D-2R MyVetiCare performs no clinic ZATCA execution. If no Phase-A behaviour depends on ARCH-02, defer it: owner = tax counsel; trigger = any proposal for MVC-managed clinic e-invoicing. MANDATORY CHECK BEFORE DEFERRING: the Maqaleed→clinic PLATFORM FEE invoice is a B2B standard tax invoice requiring clearance. If MyVetiCare originates the fee/subscription billing events, the invoice-type and taxpayer attributes it emits are Phase-A and may carry a residual ARCH-02 dependency. Prove the fee-billing path is wholly inside BILL-001 before deferring. Do not defer by assumption. |
| P2 | RELEASE_BLOCKING | Remote consultation disabled by default; no route or surface exposes it; core consultation, records, scheduling and clinic operation must not depend on its activation. Owner = regulatory/legal. Trigger = written telemedicine counsel clearance. DO NOT pre-build telemedicine-specific PERSISTED entities. Build an extension point, not dormant schema — if counsel returns a different consent model, practitioner-jurisdiction binding or record class, dormant schema becomes a restatement, which §6.1 forbids. |
| REG-15 | RELEASE_BLOCKING | Build what is safe without the legal answer: clinical case state separate from statutory filing state; no automatic legal-discharge assumption; unresolved filing obligation visible and non-terminal. The discharge/24-hour automation is release-blocked. Never represent a statutory obligation as discharged while open. |
| EV-16 | RELEASE_BLOCKING | Fence: external drug-reference content, interaction/reference intelligence dependent on the licensed source, the EV-16-dependent portions of INT-MVC-3/4, and the veterinarian A4 criterion to that extent. EV16_DEPENDENT_CAPABILITY = DISABLED. Owner = commercial/licensing. Trigger = executed licence accepted into the evidence estate. No substitute dataset may be invented. Remains buildable: deterministic dose arithmetic independent of licensed content, medication records, prescription workflow otherwise supported. SAFETY REQUIREMENT — see §7.4. A silently disabled interaction check is more dangerous than an absent one. |

## 7.3 · What counts as a fence

A fence is not a UI fence. The acceptance test must prove the capability is unreachable at every layer:

FENCE-1  No UI route, surface, menu, deep link or search result reaches it
FENCE-2  No API route, RPC, webhook or background job invokes it
FENCE-3  No permission or role grant can enable it
FENCE-4  No feature-flag default, environment variable or runtime config can
         flip it in production WITHOUT a recorded governance act
FENCE-5  Its absence cannot be mistaken for its presence — see §7.4

      
ACCEPTANCE  A negative test per fenced capability, asserting unreachability
            at all five layers. A capability reachable at any layer is NOT
            fenced, and PHASE_A_EXECUTION_READY = NO.

## 7.4 · Clinical-absence disclosure — new, binding

SAFETY  This is a veterinary clinical platform. A fenced clinical-safety capability creates a silent gap: a clinician who sees dose arithmetic may reasonably infer that interaction and contraindication checking also ran. It did not.

REQ-SAF-F1  Where a clinical-decision-support capability is fenced, its absence
            must be AFFIRMATIVELY disclosed at the point of clinical use — not
            merely omitted from the interface.
REQ-SAF-F2  No screen may present a partial clinical computation in a form that
            implies a completed safety check. Dose arithmetic shown without
            interaction screening must say so where the clinician reads it.
REQ-SAF-F3  The disclosure is part of the fence and is tested with it.
            Removing the disclosure when the capability is later enabled is a
            governed change, not a cleanup.
ACCEPTANCE  A clinician-facing review confirms no screen implies a safety check
            that the Phase-A build does not perform.

# 8 · MVC-EXEC-001 — the Phase-A build contract

W12 creates a dedicated successor instrument. It is NOT a replacement for MVC-BRD-001; it is the executable Phase-A subset derived from it. Allocate only after the P2.e EXEC-namespace sweep.

MVC-EXEC-001 V1.0  Phase-A Engineering Execution Contract

      
INCLUDED   every capability actually cleared for Phase A

      
FENCED     P2-dependent remote consultation
           REG-15-dependent statutory discharge automation
           EV-16-dependent licensed drug-reference intelligence
           any residual ARCH-02-dependent capability proven by the corpus

      
For EACH fenced item record:
           reason · current authority/evidence state · technical fence
           (all five layers, §7.3) · owner · reopening trigger ·
           negative acceptance test proving unreachability ·
           clinical-absence disclosure where §7.4 applies

      
For the INCLUDED scope record:
           the settled immutable decisions engineering must not revisit —
           split taxpayer responsibility · gross-not-net · immutable seller
           identity · audit-chain partitioning · authorization model

# 9 · Stage 6 — MVC-RT-003

TARGETS   1. MVC-BRD-001 V3.2 consistency, where assembly was possible
          2. MVC-EXEC-001 Phase-A contract

      
MUST ATTEMPT TO PROVE:
          · a fenced capability is accidentally reachable (all five layers)
          · a deferred decision has leaked into the Phase-A schema
          · a future feature would require immutable-history restatement
          · Phase-A implementation requires an unanswered external decision
          · a screen implies a safety check the build does not perform
          If any holds: PHASE_A_EXECUTION_READY = NO.

      
SCOPE     Explicitly CROSS-PORTFOLIO. Operative claims of shared or ratified
          portfolio capability verified against the LIVE register.
METHOD    Attempt to disprove. Not a review pass. ONE pass.
CITATIONS Positional. Superseded references inside correction, supersession
          or historical blocks are expected and are NOT findings.
OUT OF    MVC-RT-002 · Gate B · Wave-1 · GOV-21 · closed mechanical
SCOPE     conformance findings. No reopening on reinterpretation.
EXIT      A / B / C / D triage. Remediate A and B only.

# 10 · Collection points and stop conditions

| ID | Act | Behaviour |
| --- | --- | --- |
| CP-1 | Lock the ARCH-05 Decision Log row. | Run creates it Proposed (W13) and CONTINUES. Never waits. |
| CP-2 | PHASE_A_EXECUTION_READY certification and Phase-A release to engineering. | Sponsor act. Never taken by the run. |
| CP-3 | FULL_PRODUCT_BUILD_READY certification. | Sponsor act. Reachable only when all four external items close. |

S-0  CUSTODY CONTRADICTION — canonical root, deliverable bytes, duplicate
     custody candidates, successor artefact without a resumption record, or
     BENCH V1.0 found as operative
S-1  P1–P3 contradicts the underlying row state (NOT mere register
     unavailability — see §3.1)
S-2  live ratified portfolio authority contradicts a settled MVC decision
S-3  identifier collision or unexplained occupied namespace
S-4  required closure would mutate a Ratified artefact
S-5  new internally resolvable EXECUTION_BLOCKING item discovered

      
CONTEXT OR SESSION EXHAUSTION IS NOT A STOP CONDITION.
Write RESUMPTION_RECORD.md, resume, never restart.

# 11 · What this instrument does not do

It closes no gap by itself. It authorises no implementation, deployment, schema mutation, procurement or delivery tranche. It issues no engineering estimate. It does not amend MVC-GAP-001 and asserts no count other than the register's own. Tranche 3 remains unauthored; an estimate covering journeys (f), (g) and (h) would be quoting on requirements that do not exist.

It has not been read against MVC-SPEC-001 V3.0, MVC-GAP-001 V1.6 or MVC-BRD-001 V3.1, which remain unreachable from the issuing session. Custody exception MVC-CUST-004 stands. The §7.2 ARCH-02 platform-fee dependency is a HYPOTHESIS TO TEST against the corpus, not a finding — the run proves or disproves it and reports which.

MVC-CLOSE-001 V1.1 · Issued 30 August 2026 · Jeddah, KSA · Execution package, non-authorising · Supersedes V1.0 for execution · Closes no gap, authorises no build.