# PetCare KSA — Vendor & System Integrator Enablement Pack (RFP-Ready) v1.0

Defines build vs buy, deliverables, responsibilities, acceptance, and governance | Date: January 2026

# 1. Scope Summary

This pack defines the scope for vendors/system integrators supporting PetCare KSA. It clarifies what is expected to be built internally versus delivered by partners, including AI and B2B marketplace integration capabilities.

# 2. Delivery Model (Build vs Buy)

Recommended allocation:

| Item | Detail |
| --- | --- |
| Build (Core IP) | UPHR, clinical workflows, medication safety engine, AI governance layer, partner SLAs/settlement logic |
| Buy/Partner | Telecom/video SDK, e-signature (if needed), logistics integrations, analytics tooling, security monitoring |
| Hybrid | AI models (foundation models) + proprietary prompts/evaluations; partner marketplace adapters |

# 3. Vendor Work Packages

| Item | Detail |
| --- | --- |
| WP-01 Mobile Apps | Owner app, Vet app, Pharmacy ops mobile flows; localization; accessibility |
| WP-02 Integration Adapters | SFDA (subject to API), courier, ERP/warehouse, payments, SMS/WhatsApp |
| WP-03 B2B Marketplace Adapter | Catalog ingestion, order routing, settlement integration, webhooks |
| WP-04 Observability & SRE | SLO dashboards, alerting, tracing, incident process, on-call enablement |
| WP-05 Security & Compliance | Threat model, pen test, PDPL controls verification, audit evidence |

# 4. AI Responsibilities & Governance

Vendors may propose model providers or toolchains but must integrate with platform AI governance: logging, eval, drift monitoring.

All clinical AI features require human-in-the-loop gating and safety filter enforcement.

Deliver AI evaluation packs: test sets, baseline metrics, regression thresholds, and monitoring dashboards.

No vendor may store KSA production PHI/PII outside approved residency without written authorization.

# 5. B2B Marketplace Integration Requirements

Partner onboarding with verification and SLA configuration

Catalog ingestion (products/services) with normalization and validation rules

Pricing rules support (partner price, margin, promos, segmentation)

Order/Referral routing and status lifecycle

Settlement and reconciliation reports

Partner scorecards and dispute workflows

# 6. Acceptance Criteria & Deliverables

All vendor deliverables must include:

Functional completion vs FSD scope

Security testing and remediation evidence

Performance testing evidence (defined targets)

Documentation: runbooks, SOPs, diagrams

Handover: source code, IaC, CI/CD configs

Knowledge transfer sessions and recorded walkthroughs

# 7. Governance & Reporting

Weekly delivery checkpoint + risk register

Hard gate reviews: Clinical Safety, AI Governance, Regulatory/Privacy, Security, Ops Readiness

Change control: scope changes require documented impact on timeline, cost, and compliance

Evidence pack submission required before acceptance

# 8. Proposal Response Template (Vendor)

Vendors must respond with:

Company profile & relevant case studies (health/telemedicine/pharmacy/logistics/AI)

Technical approach and architecture proposal

Delivery plan (milestones, staffing, timeline)

Security & compliance approach (PDPL/data residency)

AI governance alignment plan

Commercial proposal (fixed price + T&M options)

Risks, assumptions, and dependencies